## Slide 1: Safety at a shared construction site – ESS perspective
Åsa Alström Johannesson
Senior Occupational Health and Safety engineer
European Spallation Source ERIC
2019-05-14

## Slide 2: Safety at a shared construction site – ESS perspective
Background
ESS Site Safety coordination organisation
Challenges and Key Success factors

## Slide 3: Background
2014 - Skanska Selected as Main construction contractor and formed Collaboration organisation Skanska ESS Construction Company (SEC) and construction work starts
2015 - Safety Coordination (BAS U) assigned to SEC for overall safety coordination at site
2017 - Installation work of ESS starts
2018 - Handover of buildings from SEC to ESS and Initial operations starts
New set up of Site Safety coordination
Installation
Construction
Installation

## Slide 4: Continued Installation during ongoing Construction
Project Scope (22 buildings) – May 2019
H05 Primary Substation
H06 Distribution Substation
H01 CUB Building
G04 Cryo Compressor Building
F03 Logistic Centre
H10 Sprinkler Building
F04 Guard House
E04 Lab
E02 Beam Line Gallery
E01 Experimental Hall 3
G01 Linac Tunnel
Building handed over to ESS
Under construction
D01 Experimental Hall
ESS Campus
H09 Waste Treatment Facility
ESS Campus - Under construction
E03 Lab
E05
D05
D04
D06
D07
D08
G02 Klystron Gallery
D03 Exp. Hall 2
D02 Target Building

## Slide 5: Site Safety Coordination set up
  ”Permanent work area”
  ESS responsible for overall safety coordination within area
  Area Coordinator appointed for Safety coordination of Building/area
  SEC can remain safety coordinator for Construction works
  ”Construction work area”
  Main Contractor (SEC) responsible for overall safety coordination within Construction area
  SEC (BAS U) appointed as Safety coordinator for area

## Slide 6: How does this it work in practise?

## Slide 7: Organisation of Safety coordination at ESS Safety Coordination areas
Construction Work Gallery SEC Coordination area

## Slide 8: Restricted areas – Accelerator buildings – week 15
Restricted area
Authorized area
Area Co-Ordinator for Cryogenic buildings- G04 & ColdBox
ESS-0104828 Cryogenic Building Risk Assessment
Christer Sjöblom
Area Co-Ordinator Accelerator Tunnel (G01/FEB100)
ESS-01512890 NCL Risk Assessment
ESS-0105616 G01 Risk Assessment
Ila Sjöholm
Area Co-Ordinator& OHS Engineer (G02)
ESS-0488867 TS2 Risk Assessment
ESS-0105581 Klystron Gallery Risk Assessment
ESS-0150035 G02 Control Room Risk Assessment
Comments: OBEY ALL SIGNS & BARRIERS (if unsure contact Area Co-Ordinator), G02,G04 & G01 FEB are restricted and are accessible by card readers only, please contact the Area Coordinators before accessing these areas. Please note that ALL site visits to G01 must enter thru the HEBT Loading Area and passage to the G01 thru that Emergency Exit ONLY, not HLB Chicane, plus all personnel must have G01 Training completed, check with G01 Area Co-Ordinator.
Restricted area, access card needed
Until further notice the TMCP Hall is classed a high noise environment due to compressor pumps continuously running and all personnel must wear ear protection at all times, this is a mandatory requirement.
Nicolas Eke
There will be ongoing commissioning activities at the Ion Source(LINAC) for weeks 15, Ion Source(LINAC) & FEB areas it will remain a restricted area and is a NO thru passage, signs and rules apply. Please contact Ila Sjoholm or LCR for further information.
TS2
TS3
General Information
IFJ PAN Cell
Installing Hilti Hangers, testing Circulators, inst. of Conduits in STUB 210-300.
100m of G02 from FEB100 closed off. Andreas Lööw is the SEC BAS-U for this area. Please obey rerouted walkways if in place in the area. Please contact Nicolas Eke for further information for ongoing works.
Waveguide Installation ongoing G01 sides currently STUB 150-160.
TTC workshop
DTL workshop
Eslov & Assemblin will continue drilling STUB 110 to IRSC & reposition earthing busbars and G01 floor during week 15. Please be aware of silica dust & high noise in this area.
T2
Water pressure testing ongoing during wk15 in the DTL area, please obey signs and barriers.
Assemblin conduit installation STUB 250.

## Slide 9: Safety Coordination activites and follow up on site
Daily briefings at site
Coordination meetings (daily and weekly)
Risk workshops
Jointly Safety inspections, fire inspections and electrical inspections
Lessons learned of Accidents, Near misses and risk observation on a daily basis (mail send-out)
Jointly performed rescue exercises
Other jointly performed Safety activities

## Slide 10: Challenges and Key Success factors for Safety performane at Shared Construction site in 2019-2020
Challenges:
Coordination of Parallell works in Permanent work areas (Clystron Gallery, Linac etc.)
Coordination of Parallell works in Target and Experimentals halls
Start of operation and maintenece work
Key Success Factors:
Common time schedule
Common planning and coordination meetings on all levels
Communication of risks
Robust structure for safety coordination set up of site
Strong Safety culture!

## Slide 11: Thank you!

## Slide 12: Questions?