## Slide 1: Commissioning of the Ion Source and LEBT – Lessons Learned - Guidelines on preparation-
Ciprian Plostinar

## Slide 2: General guidelines
The goal is to learn what the stakeholders think went well and what could be improved.
The final aim is to analyse the findings, address issues and improve the next commissioning phase.
Not a witch hunt, not about finger pointing. Lessons learned are not meant to be personal.
Let’s not get side-tracked. We will not be able to able to solve or discuss extensively remaining technical issues on the day. Since these will most likely arise, they will be noted and dealt with in an appropriate forum.
When highlighting issues, be specific.
At the end of the day we need to produce a list with the top issues.
We need to agree on ownership of issues and how to follow these up.
The findings will be documented.

## Slide 3: Work summary
This is a good opportunity to briefly review the work done and check the status.
Summarise the preparations before commissioning.
Summarise the reality and the learning curve.
Give examples.
  Subsystems
  Integration
  Software
  Performance
  Operation and Control Room

## Slide 4: Main questions
What went right?
What went wrong?
What needs to be improved?

## Slide 5: Top 3 Issues that we need to improve
Out of all the issues that emerge from your analysis, highlight the top three most critical (there will be opportunities to add more during the discussion session).
 | Issue | Comments
1. |  | 
2. |  | 
3. |  | 

## Slide 6: Labelling
Can the highlighted issues fall under one or more of these categories? If yes, please try to label them. If not, please use “Other”.
Preparations and Execution
Subsystems (Hardware)
Interfaces
All interface related issues
Planning and Coordination
Planning/Coordination Strategy
Integration
Software
Performance
Operation
Other issues
Control Room environment
Meetings
Communication
Spares
Administration
Paper work
Organisational
Resources
Handover
Reviews
Staff (manpower)
Prioritisation
Roles, responsibilities, authority.
Documentation
Other
Issues not covered above
Teamwork

## Slide 7: Guiding Questions
Preparations and Execution
Was adequate preparation and testing performed?
Interfaces
How well were issues resolved?
Planning and Coordination
How well did we execute according to plan?
How well were the stakeholders involved in the execution?
Was communication adequate in all activities?
What obstacles or unanticipated circumstances made it difficult to complete the commissioning?
How well was testing and test cases planned?
What surprises did we handle during the commissioning? What events were not anticipated?
What didn’t work well?
How well was stakeholder input factored into the planning process?
How things can be improved?
For things that didn’t work well, were there any early warning signs which we should have spotted? What should we look out for in future?
How well was the work generally planned?

## Slide 8: Guiding Questions
Administration
Organisational
Was staffing adequate?
Were appropriate reviews passed? Were these useful?
Was documentation appropriate, timely, and clear?
Other
Were the testing and commissioning goals attained? How well?
How well were roles and responsibilities defined?
How well did we work as a team?
Was there an appropriate level of commitment and urgency?
What was the most professionally satisfying part?
What was the most frustrating part?
Was the handover process clear?
Were resources sufficient?