## Slide 1
The SPL Short Cryo-module: Status Report
V.Parma,
CERN, TE-MSC
On bahalf of the
Cryomodule development team
2nd Open Collaboration Meeting on Superconduting Linacs for High Power Proton Beams (SLHiPP-1), 3-4 May 2012, INFN-Catania

## Slide 2: The actors on stage...
System/Component/Activity | Person(s) in charge | Lab
Cavities/He vessel/tuner construction | O.Brunner, O.Capatina, Th.Renaglia, F.Pillon, N.Valverde, M.Esposito, I.Aviles, G.Devanz | CERN CEA-Saclay
SRF, magnetic shielding, Clean-Room activities, RF test stations (SM18) | E.Ciapala, T.Junginger, K.Shirm, J.Chambrillon, O.Brunner | CERN
RF Coupler | E.Montesinos, G.Devanz | CERN CEA Saclay
Vacuum systems | G.Vandoni | CERN
Cryogenics, (cryo infrastructure SM18) | U.Wagner, (O.Pirotte) | CERN
Survey and alignment | P.Bestman | CERN
Cryo-module conceptual design | R.Bonomi, D.Caparros, O.Capatina, P.Coelho, V.Parma,Th.Renaglia, A.Vande Craen, L.R.Williams | CERN
Cryo-module detailed design & Integration & Cryostat assembly tooling | Ph.Dambre, P.Duthil, P.Duchesne, S.Rousselot, D.Reynet | CNRS/IPNO-Orsay
SPL Machine architecture | F.Gerigk | CERN
ESS Cryomodule developments | Ch.Darve | ESS, Lund
Cryo-module Technical Coordination | V.Parma | CERN
ESS/CERN Fellow
ESS/CERN Fellow
ESS/CERN Fellow
ESS/CERN Fellow

## Slide 3
SPL Cryomodule Workspace
https://espace.cern.ch/spl-cryomodule/default.aspx

## Slide 4: Short cryomodule: schematic layout
Connection to cryo distribution line
CW transition
RF coupler, bottom left side
Cavity additional support
1.7% Slope (adjustable 0-2%)
Cryo fill line (Y), top left
Technical Service
Module
End
Module
Phase sep.
Inter-cavity support
Now suppressed
Now suppressed

## Slide 5: Cryogenic Scheme Short Cryomodule
E
E’
C
C2
XB
X
Y
C3
C1
L
Z
Additional valves/level gauges
to test feasibility of 2 K supply scheme
Cool down valves;
tests should show if necessary

## Slide 6: Pipe sizes and T, p operating conditions

## Slide 7
RF Power Coupler
Bulk Niobium 5Cells cavity
Helium Tank
CEA’s tuner
Hom Coupler
Bi-phase helium tube
Magnetic shielding
(old design)
Inter-cavity support
Bellows
Double walled tube
SS CF UHV DN100

## Slide 8: Actively cooled double walled tube
See Rossana Bonomi’s presentation
Helium gas cooling 5-300 K
Thermally efficient
No intermediate T heat intercepts

## Slide 9: Vacuum vessel with removable top
1054
1021
General concept and dimensions (not latest design)
7400
SSS
More in P.Duthil’s presentation
(views S.Rousselot, IPN-Orsay)
Transport,dressing and alignment frame

## Slide 10: Technical Service module: features
4.5 K vapor generator
reservoir
(with elect.heater)
standard
support
Last cavity
IC support
Ph.Separator pot
DN80 gate valve (single valve)
CWT 50 K heat intercept
(views S.Rousselot, IPN-Orsay)
More in P.Duthil’s presentation

## Slide 11: Cooling, Filling, level gauges
filling line
X
Z
Y
Y
Z
X
X
Z
Y
Filling line shifted from the cavity bath
INLET
OUTLET
(views IPN-Orsay)

## Slide 12: Valves Box
(S.Rousselot, IPN-Orsay)

## Slide 13: RF Bunker integration study (CERN, SM18)
(views: IPN-Orsay
and TE-CRG CERN)
Flexible Link
(allows ±2% tilt)
Distribution line
Valve Box

## Slide 14
Thermal shield
Vacuum barrier
From He Guard
SPL Valve Box
Cavity supply lines
Cooling down lines
(Adjustable slop : 0 to 2%)
4K GHe
GHe Pumping
2K LHe II
4K LHe I
GHe return (70K)
4K GHe
TT
280K return
Ti
Ti
Li
Li
Li
Li
LT
TT
Ti
Ti
TT
TT
Ti
Ti
TT
From He Guard
SPL Cryomodule
Couplers Cooling
SM18 SPL CRYOGENIC PID
11/04/2012
Ti
Pi
TT
TT
TT
TT
TT
(IPN-Orsay
and TE-CRG CERN)

## Slide 15
Supporting system Mock up I
Tube : same inertia as double walled tube
Real flanges
Force at end of beam (bending on flange)
Aimed at validating CF top flange (with RF gasket) assembly:
  Mounting procedure (studs quality, torques, etc.)
  Leak tightness under mechanical loading of CF top flange with RF gasket
See P.Azevedo’s presentation
F
RF Cu gasket
Schematic view

## Slide 16: Supporting system Mock up II
See P.Azevedo’s presentation
Mechanically representative mock up of 1 cavity
Real prototypes of double-walled tube and interface to vacuum vessel
LN2 cooled cavity and double-walled tube
Aimed at validating:
  Cavity supporting system (double walled tube and inter-cavity supports)
  Assembly/realignment of cavities via vessel interface
  Thermal contraction movements
  Active controlled cooling of double-walled tube
  Alignment measuring devices (optical Wire Position Monitor)

## Slide 17: Optical Wire Position Monitor (OWPM)
Cavity position monitoring specs:
Static position or slow movements: absolute movements (x,y,z) of each of 4 cavities during steady state operation and cool-down/warm-ups (300-2 K)
Vertical range: 0-2mm
Precision: <0.05mm
Resolution : <0.01mm
Possibly vibration measures (0-1kHz)
Stretched wire
Opto-coupler sensors
Last cavity support

## Slide 18: Photo-interrupter as displacement measurement devices: R&D in progress
Typical response and linearity curves (TJ0006 sensor, 1 mm wire)
(courtesy: J.C.Perez)
Multiple interrupters examples
Operating tests in LN2

## Slide 19: Master Schedule

## Slide 20: Master Schedule...readable
Preparation of SM18 infrastructure (cryogenics, RF, clean-room)
Cavities production
Cavities processing/RF testing
RF couplers
Clean room assembly of string
Cryomodule (& assy tooling) design
Cryomodule fabrication
Cryomodule assembly
Start cryomodule
RF testing

## Slide 21: Summary
Most of the technical choices for the Short Cryomodule are now frozen
Mock-ups of the supporting system are starting to give first results. More results to come in the coming months (see P.Azevedo’s presentation)
Modifications implemented recently :
  Instrumentation (T gauges, heaters) moved to insulation vacuum
  Vapour generation for coupler tube cooling via active heater (not by static heat load)
  Single warm gate valves (cold valves removed) and re-entrant closing ends
The mechanical optimization of the vacuum vessel design with opening top lid is underway. The choice of the sealing is still to be made (see P.Duthil’s presentation). A study committed to industry is probably one of the next steps to assess the construction feasibiliy.
Preliminary Heat Loads estimated are available (see R.Bonomi’s presentation)
Further work:
  Improve design of magnetic shielding (present design not ideal)
  Cryogenic risk analysis (need for no. & size of burst disks)
  Define cool down and warm up requirements and constraints, and elaborate a procedure for cooling down the cold magnetic shield
  Check compatibility with SM18 cryogenic infrastructure (thermal shield cooling, 4.5 K vapor generation)
  Develop a thermo-hydraulic model to analyze the robustness of the 2 K He level controls (RF transients)
  Integration of HOM with active cooling
  Integration of instrumentation for prototype
  …
A project oriented working group is now in place (~monthly meetings). Next meeting at CERN on 14th May. For more information: https://espace.cern.ch/spl-cryomodule/default.aspx
Goal for 2012: finalize the detailed design of long lead items (vac.vessel) and launch tendering phase

## Slide 22
Thank you for your attention

## Slide 23: Spare slides

## Slide 24
«segmented» with warm quads and a cryo distribution line:
A possible SPL architecture
Short Cryomodule designed possibly
to be compatible with a full-lenght
8 cavity cryomodule:
Mechanical design
Cryogenics (Heat loads,
T and p profiles)
4 cavities less
β =1 cryomodule (8 cavities)
β =0.65 cryomodule (3 cavities)
warm quads
(from workshop on SPL vacuum and cryogenic sectorisation http://indico.cern.ch/conferenceDisplay.py?confId=68499)