## Slide 1: Operations Planning (Scope: main control room activities)
Lali Tchelidze
Operations Section Leader
January 30, 2020

## Slide 2: ESS Initial operations - organisation
ESS is in initial operations since 2019 and is gradually transitioning towards the operations.
ESS re-organisation occurred on October 1, 2019 mainly to strengthen ways to support installation work but also to establish a pre-operations and operations division led by the deputy technical director, Carlo Bocchetta.
Operations section is established (currently part of AD, but in charge of all activities in the ESS Main Control Room (MCR), e.g. operation of the neutron source and technical infrastructure). Note: the team is mostly new having four of the staff employed in the last four months.
  MCR coordinator – Marc Munoz
  MCR shift leader – Benjamin Bolling
  MCR shift leader – Joe Christie
  MCR shift leader – currently hiring
  MCR operator – Peyman Ghaforian
  MCR operator – Julien Riegert
  MCR operator/shift leader – hiring again 2022 onwards
  Operations section leader – Lali Tchelidze

## Slide 3: Typical tasks (for operations section)
When in shut-down
  Support the technical system teams as required (e.g. installation work, local/integrated tests, documentation, operating procedures).
  Gain knowledge related to the technical systems.
  Train operators/shift leaders for their main duties in control room.
  Prepare control room tools for NC linac commissioning.
When in operation (including test and commissioning)
  Staff the control room with 1 shift leader + 1 operator as required (note: minimum 1 authorized person is required for RF tests and 2 for beam commissioning).
  Be responsible for operation of the safety systems from the start. Be responsible for operation of the systems gradually, as they get fully verified with the beam and declared operational.

## Slide 4: Transition to operations
Installation to test&commissioning to operations
Handover
Design
Installation
Operate
Design to Build
Installation to Test/
Commissioning
Test/Commissioning
to Operations
Transition
Handover
IRR (Installation Readiness Review)
TRR (Test Readiness Review)
ORR (Operations Readiness Review)

## Slide 5: Operations – meetings structure (from Isrc and LEBT commissioning)
Daily meetings (when in “operation”) in the control room (study leader & shift leader).
  Typical agenda:
    Summery of the last shift
    Plan of the day
Weekly summary meetings (beam commissioning coordinator).
Bi-weekly Operations Coordination Team meetings (deputy technical director).

## Slide 6
Thank you!
Campus