## Slide 1: Build on Best Practice Video Workshop Building on Best Practices @ ESS Lund (incl. BP @ the Nordic-Baltic Hub)
Christine Darve and Ebbe Malmstedt
ESS IK Management Group
27.08.2020, Remote
This project has received funding from the European Union’s Horizon 2020 research and innovation programme under grant agreement No 823867
In-Kind Management Home

## Slide 2: Work Package 3
The foundation of Work Package 3 is to build upon the successful network of Field Coordinators and their associated Hubs, further developing their usefulness and allowing them to support the Partners’ In-Kind work as it transitions from contracting and design activities, through manufacture and into installation and commissioning
In-Kind Contribution Management

## Slide 3: Work Package 3: Overview
Consolidate the success of BrightnESS, evolving the functioning of the In-Kind System to establish an excellent basis for international cooperation inside the European Spallation Source ERIC
Aim
Refining co-working processes
Support the IKC projects through their life cycles
Consolidating and maturing the network of Hubs and IKC Field Coordinators
3.1
3.2
3.3
Quality management
3.4

## Slide 4: Work Package 3: Deliverables & Milestones
Deliverables |  |  | 
D3.1 | Agreed joint working practices | M10 | M12
D3.2 | 1st Annual IKC Progress Report | M13 | M15
D3.3 | 2nd Annual IKC Progress Report | M25 | 
D3.4 | Lessons learnt from IKC on ESS | M30 | 
Milestones |  |  | 
MS2 | First IKC Field Coordinators Workshop | M04 | M02
MS11 | Second IKC Field Coordinators Workshop | M16 | M09
MS19 | Third IKC Field Coordinators Workshop | M28 | 
✓
✓
✓
✓
Defined the “In-Kind System” structure and operations in the context of the new management organization of ESS
All IK Contract Agreements but one signed. Almost all Technical Annexes finalised, including those for Neutron Instruments
Process of IK Contribution management being extended to Initial Operation phase
STRATEGIC ACHIEVEMENTS & IMPACTS
More widely share and promote best practice material both from BrightnESS and current learning. ESS and Field Coordinators to compile information, FAQ and check lists for dissemination and host another Best Practice workshop in Lund in 2020.

## Slide 5
IKKA#1 – Refine IK Management at ESS
IKKA#2 – Evolving XRM+ for reports
IKKA#3 – Build on best practices
IKKA#4 – Maturing the Network of FC
IKKA#5 – Refine shared communications
IKKA#6 – Develop a strategy for VAT
IKKA#7 – Develop ownership transfer
IKKA#8 – Develop CE marking
Task
3.1
Task
3.2
Task
3.3
Task
3.4
WP3 Tasks & IK Key Actions

## Slide 6
Earlier BrightnESS Best Practice workshops
Installation Organization, Schedule and Lessons learnt | Installation Binder | Installation Services
Safety and Working on_Site | Technical Documentation | Acceptance, Handover and Systems Testing
 5 July 2018: 4th BrightnESS Best Practice Workshop: ”VAT Exposure related to Installation in Sweden”
 14-15 Nov. 2016: 1st BrightnESS Best Practice Workshop: Engineering aspects of large-scale In-Kind projects (bilbao) , Info and Recommendations
 13-14 June 2017: 2nd BrightnESS Best Practice Workshop: Installation aspects of large-scale In-Kind projects (catania) and Recommendations
 19-20 June 2018: 3rd BrightnESS Best Practice Workshop: Detailing the ESS In-Kind Installations: Organization, Plans and Support (lund), Summary - Best Practices Recommendations

## Slide 8
Build on Best Practices
Root cause analysis : delay or non-conformity
Follow-up on lessons-learned

## Slide 9: Build on Best Practices
CHESS / CIDL
Installation
See Fabien Rey 5 ‘ Presentation of his section  3D modelling Integration
Framework and QA
Installation aspects

## Slide 10: Build on Best Practices
Detailing the ESS In-Kind Installations: Organization, Plans and Support
See Fabien Rey 5 ‘ Presentation of his section  Central Workshop

## Slide 11: Build on Best Practices
CIDL: Configuration Item Documentation List
  See details later
EAM: Entreprise Asset Management (see EAM site & EAM Training)
  Ultimate link ! (incl. NCR from Jira; ESS-0008702 + ESS-0008823)
ESS Installation Binder Library
  For IRR
Exonaut Risk Register and training
  For discussion?
FBS: Factory Breakdown Structure
  See details later
Quality Inspection Status
  RIR: ESS-0118174; file
  Procedure: ESS-0102301; file
  QC Inspection Report: ESS-0372680; file
  IKP can pre-register item on JIRA before delivery
XRM+
  For discussion ?
Lessons Learned (QA) and procedure
Introduction to the ESS Learning Lounge

## Slide 12: ESS Installation
- Drawings
- Installation & Test Docs
- List of Components & Material
- Reference Documents
- P&ID
- Commissioning Plans
- Description of Work
- Responsibility Matrix Organisation
- Installation Time Schedule
- Temporary Service
- Installation Procedures
- Certificates and Permits
- Work Instructions and Work Risk Assessment
- Work Order
- Installation Binders
- Signed Readyness Review
- Check List/Report
- Approved Installation Plan
- Check List/Protocol Form
- PJB Meeting
- Daily Notes
- Progress Reports
- BIA
- List of NCRs
- Status Follow-Up
- Inspection Plans
Protocols
- Signed Test Readiness Review
- List of Outstanding
- Activities and NCRs
- Red Lines Drawings and other Documents
- Installation Binders
- Certificate of Compliance
- Preliminary As-Built Documents
Safety Readiness Review complements the TRR with a thorough assessment of every conventional and radiation safety aspects linked to the operation of this part of the facility.
How we work
Tollgate 4
Tollgate 3
PDR=Tollgate 2
Tollgate 5
Safety Systems Acceptance Review
Tollgate 6
NI Operations
Readiness Review
ESS-0092276 Engineering HandBook ESS-0051706: Process for Neutron Instrument Design and Construction

## Slide 13: CIDL: Configuration Item Documentation List
13
  A CIDL describes the structure of the CI of interest, its interfaces to other CI CIDL’s and contains pointers to relevant documentation
  Note: Creation and management of CIDL information is automated in CHESS FBS/LBS and includes lifecycle management (review/approve/release)
13
Documentation part being part of the CI of interest and its sub-items
Sub-items e.g systems
Interfacing CI
CI’s below the CI
Parent CI
CI of interest
FBS/LBS TAG
Description
CI TAG

## Slide 14: Facility baseline plan – Test Stand 2 as an example
Facility Baseline
As designed
As verified
Engineering Baseline
  The Facility baseline plan (ESS-0482562) describes the combination of the CIDL’s defining the status of each CI for example at the time of the TS2
  TA/2: Approved SSM application
  TA/3: SRR review
  A change to the facility baseline requires approval by affected CI owners(s)
  A change to the engineering baseline requires approval by the system owner unless the CI is affected which requires approval by CI owner
Baseline TA/2

## Slide 15: FBS: Factory Breakdown Structure

## Slide 16: Mock-up - To build upon ?
The ESS organization find it challenging to
    How to perform work (applicable rules, guidelines or roles (and we have a lot!)
    To know whom to consult or involve when performing work
    Get specific guidance on a certain system
    Find technical documentation in CHESS
A mock-up have been produced to see if we can answer to those challenges
    Is built around the ESS core WoW Areas
We have asked a number of ESS staff to give feedback on the mock-up
    Management
    Central functions, EXB and EEB
    NCL team (about 30 staff)
Core areas
Courtesy: Peter Rådahl
Background

## Slide 17: Intro to ESS Pathfinder
One start-page per core process
  Interactive tool i.e. web-page/confluence like solution with links to already existing information about procedures, rules, roles etc presented in a logical way.
  Rules when developing the solution
    Information should fit in one page
    User should reach necessary information in 4-6 clicks
    Never copy text etc from existing documentation
Following 3 slides shows examples of
    Start page of Development and modification of ESS facility
    Look up functionality (graphical entrance) into CHESS
    How instructions for a specific system could provide guidance and support during design, installation, operations and maintenance and encourage consultation inbetween people and functions
    Question to audience: Would something like this like this help you to be successful and effective in your tasks and work?

## Slide 19: ESS Mockup ”ESS Pathfinder

## Slide 21
Build on Best Practice !

## Slide 22: Best Practice @ Nordic-Baltic Hub
Country | Partner | IK No. | WP Description | CB Value
Poland | Wroclaw University of Science and Technology | AIK 11.1 | Cryogenic distribution line, elliptical linac and test stand | 6650000
Sweden | Uppsala University | AIK 10.2 | Prototype High Power (353MHz & 704MHz) Amplifier Tests | 6620000
Poland | The Henryk NiewodniInstitute of Nuclear Physics | AIK 8.6 | RF Installation Phase 1 and Phase II | 6156000
Sweden | Uppsala University | AIK 8.15 | Tests of Spoke Cryomodule Prototypes | 6000000
Poland | The Henryk NiewodniInstitute of Nuclear Physics | AIK 10.1 | Manpower for cryomodule tests in Lund | 5724000
Poland | Polska Grupa Energetyczna | AIK 8.2 | LLRF System Units | 4877000
Denmark | Aarhus University | AIK 6.2 | Beam delivery system with optics and rastering magnets | 2635000
Sweden | Lund University | AIK 8.12 | Development of low-level RF | 2500000
Country | Partner | IK No. | WP Description | CB Value
Norway | Institute for Energy Technology | IIK 14.7.3 #2 | Integrated Control System Network | 1529000
Norway | Institute for Energy Technology | IIK 14.7.2 #1 | Server and Storage | 700000
Estonia | Tallinn University of Technology | IIK 14.4 #8 | EPICS EtherCAT driver/slave development | 564000
Estonia | Tallinn University of Technology | IIK 14.4.2 #3 | FPGA IOC | 562000
Estonia | Tallinn University of Technology | IIK 14.4.4 #1 | Timing Systems Components | 515000
Norway | Institute for Energy Technology | IIK 14.7.1 #2 | Control Room Stage 2 Design | 485000
Norway | Institute for Energy Technology | IIK 14.7.1 #3 | Control Room Stage 3 Implementation | 465000
Poland | Technical University of Lodz | IIK 14.4.3 #1 | IPMI EPICS BLM & RTM Software and Firmware Development | 450000
Sweden | Uppsala University | IIK 14.10 | Control System for Spoke Cryomodule Testing, Lund Test Stand and Methodology and Procedures for Machine Physicists | 425000
Norway | Institute for Energy Technology | IIK 14.3.2 #3 | Client software development for the integrated control system (Logbook and Alarms) | 281000
Norway | Institute for Energy Technology | IIK 14.7.1 | Main Control Room Conceptual Design (Stage 1) | 250000
Country | Partner | IK No. | WP Description | CB Value
Denmark | Aarhus University | NIK 6.13 #6 | HEIMDAL - Phase II-IV | 3786900
Norway | Institute for Energy Technology | NIK 6.13 #4 | HEIMDAL - Phase II-IV | 3407850
Denmark | The Technical University of Denmark | NIK 6.14 #7 | BIFROST - Phase II-IV | 2522700
Norway | Institute for Energy Technology | NIK 6.14 #11 | BIFROST - Phase II - IV | 1821500
Norway | The University of Bergen | NIK 6.4 #x | Instrument NMX Detectors | 1136000
Estonia | The University of Tartu | NIK 3.6 #2 | Workplan FLUCO #1 for 2 Gas Process Handling Systems (GPHS) | 440000
Denmark | University of Copenhagen | NIK 6.14 #8 | BIFROST - Phase II-IV | 351500
Norway | The University of Bergen | NIK 3.5 #1 | DEMAX - Macromolecular Crystallisation | 305000
Denmark | Aarhus University | NIK 6.13 #1 | Instrument HEIMDAL Phase I | 279200
Country | Partner | IK No. | WP Description | CB Value
Denmark | The Technical University of Denmark | TIK 8.1 | Tungsten Release Factors | 204000
Extracted from XRM+ ; All IK > 250 kEuro
Accelerator Technical Annexes
ICS Technical Annexes
NSS Technical Annexes
Target Technical Annexes

## Slide 23: Thank you!
Christine Darve, ESS
Christine.darve@ess.eu
This project has received funding from the European Union’s Horizon 2020 research and innovation programme under grant agreement No 823867

## Slide 24: Round Table: Applications : Open questions on Technical Documentation, CE-Marking practice and FAQ Frequently Asked Questions - FAQ

## Slide 25
https://confluence.esss.lu.se/display/ATC/Document+Matrix
Technical Documentation
PPB__ex_Loki PBS 13.1 CE-marking 2003020.xlsx

## Slide 26
→ to identify which European Directives and Standard are applicable. NB: Each Equipment HazId will be stocked using JIRA. In the meantime, we are collecting and benchmarking the organizational structure using the following access folder.
Working Practices
ESS-2506539 Guidelines for CE marking - Documentation
ESS-1713369 Hazard Identification Checklist (Rev 2) including Risk Assessment
CE - marking
https://confluence.esss.lu.se/display/IKM/Status+Matrix+for+CE+marking
Examples:
HazId DTL
HazId Cryomodules (with Risk Assessment)