## Slide 2: Scientific Information Management Systems
SIMS
PRESENTED BY Fredrik Bolmsten

## Slide 3: Group
Staff & Scope
Fredrik Bolmsten - Section lead
Max Novelli - Data curation scientist
Jay Quan - Software engineer
Yoganandan Pandiyan - Software engineer
Janos Babik – Software engineer
Martin Trajanovski - Service agreement
User Office:
  Proposal system
  Scheduling software
  Statistics
Data Curation:
  Metadata catalogue
  Electronic logbook
  Scientific data management
Miscellaneous:
  E-learning platform
  Publication system

## Slide 4: The User Journey
Experiments
Sample environments
Local contacts
User lab facilities
Experiment notification
Feedback
Experiment report
Data curation
Expenses review
Publications
KPIs
Registration
Proposal
Scheduling
Planning
Performing & Analysing
Wrap-up & Harvesting
Register
Personal Data
Digital Access
Submit proposals
Technical review
Excellence review
Result notification
Users notify ESS of team
User training
Experiment safety review
Travel and accommodation
Ship samples
Physical Access
Dosimetry
Data directories in place
Automatic data processing
Manual data processing
Permissions for files
Done
To be done for HC
Not started

## Slide 5: DMSC Summer school
SIMS held two sessions:
Proposal writing
  With our User Officer students got a walkthrough of proposal writing and the the technical and scientific review proccess.
Data Curation
  In collaboration with the DRAM group students got to collect and curate data inorder to make data FAIR.

## Slide 6: User Office
Supports:
    Proposal submission
    Technical Review
    Scientific Review
    Basic Scheduling
    Folder creation
New developments:
    Fully customizable PDF creation
    Creation of side actions for proposal statuses
    Automatic assignment of instrument & scientific panel for proposals
    VISA integration
INSERT PHOTO

## Slide 7: Data Curation
SciCat is used at more than 6 facilities, there is growing interest from the research community and a more mature community has developed.
New developments:
    Elastic Search
    New website
    Release cycles
      4.4 : Implement of jobs in backend
      4.5 : Improve search functionalities and UI upgrade
    DMSC summer school presentation
    Drafted grant applications for:
      HALRIC
      Zuckerberg
RFI presentation at SciCat Conference

## Slide 8: Access
User has access to site & software systems:
    User in Identity Access Management
    User in access card system
    User training completed
    User has access rights based on experiment status
    GDPR Compliance
    User can delete/deactivate account
    User can retrieve user information
    User account follows defined life-cycle
What is missing?

## Slide 9: Project plan

## Slide 10: Demo – 2 weeks
Testing it all
After each sprint a demo is conducted:
Proposal creation
Review
Scheduling
SciChat room creation
SciCat dataset creation
Simulating NiCOS to SciChat messages
Jupyterhub to SciCat dataset creation
Folder creation
To be added:
File permissions
Download
“To this end, the STAP would like to volunteer themselves to test drive the system during the next STAP meeting”. -- Offer accepted

## Slide 11: Tracking weekly progress
P6 tracking & JIRA
Insights:
Planning is becoming more accurate
IAM tasks underestimated
Progress heavily dependent on other groups availability
Increasingly hard to track overall progress
Paused:
Visits
Sample tracking
Experiment safety
October
September

## Slide 12: Projected labour resources
12
SSO - 2027
1 Group leader
Manage and coordinate work
4 Software developers (+1 from current)
Upkeep of the metadata catalogue and the entire user office stack. Support for user authorization and new developments to cater the science directorate.
2 Data Curation Officers (+1 from current)
The data curation officers primary task will be to work closely with the instrument scientist, the controls group and scientific users in order to capture as complete set of metadata as possible. In addition it is foreseen to be a high level of integration with the data reduction group to enable automatic processing and data pipelines.
Resource loaded breakdown:
Data Curation:
  1,5 FTE (0.1 x15 Instrument) Data Management & Curation, Instrument integration( Interface with IDS, ECDC, DRAM)
  0.5 FTE Data visualization, Reduction/Analysis integration, Data pipelines, AI/ML, Grants
Software development:
  1 FTE For all current and new software
Software maintenance(including support):
  1 FTE User Officer (Proposal, Scheduling, Review)
  1 FTE Metadata catalogue & services (Catalogue, ingestion tools, visualization )
  1 FTE User authentication/authorization, E-learning, publication, Electronic logbook

## Slide 13: Benchmarking
Benchmarking with the European Synchrotron Radiation Facility(ESRF) and ISIS Spallation Neutron Source(STFC).
ISIS (STFC) has 15 people working in similar roles and scope to those in SIMS and distributed over a number of different groups. 8 developers cover User Office including scheduling, risk assessment, visit management, safety testing. User authentication/authorization is covered by 5 developers, and metadata catalogue and data curation have 2 developers. The staffing does not include the maintenance and support of electronic logbooks, publication or e-learning solutions. (STFC employs early career staff which in turn results in higher number of staff needed.)
The ESRF has 8 people working in similar capacity, these people are; 2 data managers for data policy; implementation includes e-logbook, data curation, metadata catalogue, and 4 software engineers, 1 software technician, 1 manager for User Office/User management support. The staffing does not include E-learning or publication platform.
ISIS & ESRF

## Slide 14: STAP Recommendations
The STAP recommends that the SWAP team tries to avoid taking on more tasks that are outside their scope but recognises that this is not always easy to do in practice.
  One example is that the team run a Kubernetes cluster, which is a standard computing capability that should be provided as a service for the SWAP team to use and not administer themselves.

## Slide 15: SWOT
Group is overall happy and working well together.
Knowledge transfer successful from people that have left
Strengths
Large scope with small team means that single points of failure will continue being a issue
Weaknesses
Increased collaboration with other facilities for software development.
New grant opportunities consolidate software
Opportunities
Losing key Employees due to DTU move,
Loss of connection with main site
High level of uncertainty in general at DMSC
Threats

## Slide 16: Questions?