## Slide 1
Project Quality Plan
Cryogenic Distribution System
for the Lund Test Stand 2
Agnieszka Piotrowska
Wrocław, 2017-01-12

## Slide 2
Wroclaw University of Science and Technology
public academic school
quality managment system can’t be confirmed
by standards e.g ISO 9000
Introduction

## Slide 3
Wroclaw University of Science and Technology
public academic school
quality managment system can’t be confirmed
by standards e.g ISO 9000
Introduction
PROJECT QUALITY PLAN

## Slide 4
In-Kind
Contribution
Agreement
Collaboration Structure
ESS
WUST
CONTRACTORS
Technical
Annexes
Technical Documents
Status Reports
Technical Packages
Commercial
Contracts
- Manufactures
- Producers
Reports

## Slide 5
Cycle of the LTS2 Project Execution
ESS
WUST
CONTRACTORS
Requirements for the CDS-LTS2 (specification, conceptual design)
Procurement
Manufacturing
Integration
Testing
Installation incl. tests
Transport
Detailed technical model of the system
System components
Commissioning of the system

## Slide 6
Cycle of Project Execution
ESS
WUST
CONTRACTORS
Requirements for the CDS-LTS2 (requirments, specification, conseptual design)
Procurement
Manufacturing
Integration
Testing
Installation incl. tests
Transport
Design (technical details of the system)
Procurement
Commissioning of the system
Wroclaw University of Science and Technology
Project Manager: Jaroslaw Polinski
overall responsibility for the successful execution of the project according to the ESS requirements including coordination of all technical issues, supervising engineering team, delivery of technical documentation, contact and supervision of the suppliers and manufacturers
Engineering team:
Janusz Skrzypacz design, mechanical calculations
Krzysztof Tomczuk instrumentation and control systems
Przemysław Jaszak design, mechanical calculations
Agnieszka Piotrowska risk analysis, quality supervision
Maciej Grabowski design

## Slide 7
Cycle of Project Execution
ESS
WUST
CONTRACTORS
Requirements for the CDS-LTS2 (requirments, specification, conseptual design)
Procurement
Manufacturing
Integration
Testing
Installation incl. tests
Transport
Design (technical details of the system)
Procurement
Commissioning of the system
Sub-contractors
Manufacturing: External company with at least 10 years of confirmed experience in manufacturing of complex cryogenic systems, certified in conformity with ISO 9001 and ISO 3834
Delivery: External company certified in conformity with ISO 9001
Installation, External company with at least 10 years of
Testing: confirmed experience in installation and testing of complex cryogenic systems, certified in conformity with ISO 9001 and ISO 3834

## Slide 8
LTS2 project quality goals

## Slide 9
Responsibility structure for the LTS2 project execution
ESS
WUST
CONTRACTORS
Requirements for the CDS-LTS2 (specification, conceptual design, requirements)
Detailed design of the system
Supervision of the system manufacturing, transportation and installation
Schedules
Procurement
Manufacturing
Installation incl. tests
Procurement
Testing
Transport
System Commissioning

## Slide 10
Responsibility structure for the LTS2 project execution
ESS
WUST
CONTRACTORS
Requirements for the CDS-LTS2 (specification, conceptual design, requirements)
Detailed design of the system
Supervision of the system manufacturing, transportation and installation
Schedules
Procurement
Manufacturing
Installation incl. tests
Procurement
Testing
Transport
System Commissioning
ESS - WUST
List of documents needed to complete the PQP
Identification of key document, retention period of the records
Resources, infrastructure
Communication between the ESS and WUST (reports, meetings)
Control and aproval of changes
Control of nonconforming products
Implementation, revisions of the PQP
Audits
WUST – SUB-CONTRACTORS
Supervision of the sub-contractors (visits, reports)
Comunication between the WUST and sub-contractors
Infrastructure required
Purchasing
Codes, identification and traceability of the components

## Slide 11
Project Quality Plan:
Technical data packages for
CDR, TRR1, IRR, TRR2, SAR
PQP document
ESS Template for Project Quality Plan
Quality managment system – Guidelines for quality plans
(ISO 10005:2005, IDT)

## Slide 12
Thank you for your attention!