## Slide 1: Collaborating for Quality Quality Assurance (QA) & Quality Control (QC) Learning and Planning Workshops ESS, CEA Irfu, INFN-LASA, STFC Daresbury
Matthew Conlon
ESS ACCSYS QA/QC
www.europeanspallationsource.se
CEA Saclay, 30 June – 01 July 2016

## Slide 2: Purpose of workshops
MEET work managers and engineers responsible for quality
LEARN about CEA’s quality management ‘system’ of processes, templates, etc. through CEA’s work and lessons learned in an example project: European XFEL
PLAN for interactive work and the exchange of documention reporting / certifying test, inspection and other quality activities for product conformance

## Slide 3: Objectives of workshops
Learning Objectives:
  1.1 For CEA to communicate and explain to ESS and other Partners, the philosophy and framework used for assuring and confirming Quality in project work and deliverable equipment (systems and components), using XFEL example and lessons-learned
  1.2 To identify and agree actions and responsibility for providing further information
Planning Objectives:
  2.1 Understand ESS and each Partner's needs for planning and conducting quality assurance and quality control activities
  2.2 To clarify the sequence or flow of activities in designing and realising ESSI input and output products (focussing on cavities, cryomodules and RFQ).
  ‘Realising’ products is done through fabrications and procurements; assembly; and verification, test.
  The' flow of activities includes baselining ‘hold-points’/ milestones controlled by technical reviews for design, readiness, and acceptance of products.
  s and inspections of products.
  2.3 To identify and agree actions and responsibilities for further planning or other work

## Slide 4: Conduct of Workshops
Workshops and presentations
Recording actions
Learning Workshop
Planning Workshops
Morning workshop - 1 July