## Slide 1: Summary of outcome and achievements; Scope & Requirements Workgroup
Peter Sångberg
Systems Engineer, NSS
www.europeanspallationsource.se
30 August 2016

## Slide 2: Recommendation 1 (3)
Recommendation
  Reassess the PBS using primary function as guiding principle
  Aims to address:
    “Silo”-thinking: reduced by using function instead of entity (discipline) in the breakdown structure.
Achievements:
  Discussions underway between ICS and NSS w.r.t the Instruments breakdown structure.
  An initiative is about to commence to reassess the ESS FBS – changes and additions will be made into the so far implemented structure. Initiative is led by EIS/PIM
  No consensus that function-based breakdown will address “silo”-thinking during the development.

## Slide 3: Recommendation 2 (3)
Recommendation:
  Each project to develop and document Scope & Requirements…
  Aims to address/acknowledge:
    That each project is different
    That each project has different methodologies and different ways to document
  Agreement of:
    “What” needs to be documented for any given system
    Transparency by having a cross-reference document/table linking “what “ to “where”
    How to manage interfaces by using a more flexible approach than the set context and format of the formal ICD – introduced; Interface Management Package (IMP).
Achievements:
  Simplified and flexible chess templates have been created for
    Requirements (Stakeholder and Technical)
    Interface descriptions. IMPs and templates for these needs to be further discussed.
    System architecture and allocation of requirements
    System documentation table etc.
Chosen methodologies and documentation also need to comply with the ESS design process which has been conveyed to SSM in the PSAR.

## Slide 4: Recommendation 2 (3), cont.
The PSAR states in paragraph 3.2:
“Radiation safety analyses and methodologies are an integral part of ESS’s design methodology.
Radiation safety management is a sub-set of risk management activities performed at ESS. The ESS design process starts by identifying the stakeholder needs and the operational context for the facility. From these, requirements for the facility are derived and required functions are defined. The facility is decomposed into system elements, based on use cases and functional analysis, and requirements are allocated to each system element. This process is then repeated for each system element in an iterative and recursive fashion ….”
Why matching is required?
The authorities will very likely hold us to these statements.

## Slide 5: Recommendation 3
Recommendation:
Conduct “integration reviews” at all levels to make sure there is no “orphan scope” and interfaces are agreed
  Aims to address:
    As stated above: Orphan Scope and track that interfaces are agreed and adhered to
    Catch issues during detail design and construction early
Achievements:
  Findings was presented in March for R. Garoby and J. Haines
    Integration reviews are ESS internal
    An outline exists for e.g. how to conduct IRs, set-up and when in time (ESS level)
    The term Integration Reviews could be misleading as it actually requires a full time entity to be tasked with the day-to-day hands on effort to ensure aim.
    The reviews are the culmination and checkpoints of these continuous and hands-on efforts
    The need for the entity and Integrations reviews is urgent!

## Slide 6: Conclusions
Reassessment of PBS (now FBS)
  ongoing and to be expanded soon
  More discussion likely required to settle different perspectives
Limited work done for handling differences in practice.
  Need to ensure development methodology and accompanying documentation complies with ESS design process.
  The flexibility allowed by this recommendation calls for additional scrutiny and review effort in releasing documents.
  IMPs need to be further elaborated.
  In light of what’s been conveyed to SSM we should, at the very least revisit this recommendation.
Implementation of an entity to work with integration with follow-on Integration Reviews is urgent.

## Slide 7: We are different
Acknowledge that each project is different
  Use different methods
  Have different ways to document
With a need to communicate effectively
  Internally
  Externally
    IKC
    Authorities
With an appropriate level of quality

## Slide 8: How to manage differences
How to
System
Doc
How to
System
Doc
How to
System
Doc
System
Doc
ESS system
Project level systems
 | Is found in
Outcome A | “Doc A”
Outcome B | “Doc B”
Outcome C | “Doc C”
Outcome D | “Doc A”
Includes cross reference table for agreed outcomes
Can be applied as default for sub systems
Can be applied to IKC or ICS sub systems
Lower level systems
System owner is responsible for documentation and for integration of sub-systems

## Slide 9: Common Goal - Outcomes that would define scope and requirements for a given system
This is the high level “what” needs to be documented for any given system. Systems should be broken down based on their “primary function”
  Stakeholder (allocated) requirements and external interfaces.
  Technical (derived) requirements.
  Traceability of technical requirements to stakeholder requirements.
  System elements and their interfaces.
  Allocation of technical requirements to system elements.
  Detailed design descriptions.
  Integration, verification and validation plans.
  Operation and maintenance and disposal plans.

## Slide 10: How to manage interfaces specifically
For each ESS system interface define a “interface management package” that contains or refers to:
  Interface requirements
  Interface descriptions
  Templates/formats/relations, as needed
  Descriptions of “how to”
The content of the package can be developed in Word, Excel, DOORS, etc., but baselined in CHESS

## Slide 11: Rationale behind Integration Reviews:
System Design
Detailed Design
Construction
Preferred and ideal way to ensure outcome:
Integration work required, but easily managed.
System Design
Detailed Design
Construction
However our reality is:
Where:
Integration requires a hands-on and practical approach on a day-to-day basis
And given ESS current status and schedule:
There is an urgent need for Integration Reviews led by an independent and responsible entity

## Slide 12: Integration Reviews - ESS requires multidimensional Integration:
C101
Skanska
System Design
ACC
TGT
NSS
CF
ICS
System Documentation
is prepared according to the SEMP
Multiple Juncture points.
Gradually increased maturity of system designs.
The different projects are in different stages of maturity.
Project do not generally share delivery times
Holistic & Integrated Detailed Design
Prepared Design Solutions
  3D Models (EPL) (Clash detection!)
  Accelerator
  Target
  Neutron Instruments
  CF Building items: doors, walls etc.
  Main services: piping, cable trays, ventilation and cooling systems etc.
Installation sequence planning (when, order, required equipment (cranes, personnel, tools, forklifts etc.))
Piling
Concrete work
Walls & roofs
Rooms/zones
Outfitting Conventional
(substations, pumps,
motors)
Outfitting facility specific
(Accelerator, Target, ICS,
NSS components)
Pipe/vent/cable routing
Etc.
Construction
= Dedicated hands-on & practical
Integration effort required
Notes: Integration work and reviews is not a straightforward effort as the sub-projects are in different stages and thus have reached different level of maturity
Introduces yet another dimension of complexity

## Slide 13: Integration Reviews
Integration reviews should be conducted to align and harmonize the ESS Project
Integration reviews on/between lower levels are managed within each sub-project (ACC, TGT, NSS, ICS, & CF) .
The critical driver of the IRs is the alignment and consistency between design solutions (3D models, controls implementation, various analysis and the functional & physical aspects) provided for construction, from an ESS wide perspective (i.e. holistic) and the system documentation that is the basis for them.
Required resources and schedule impact due to Installation Sequence planning is dependent on Integration reviews as per this document.
Integration Reviews should be based on actual maturity of the development of ESS – It is a practical and hands-on effort and NO POWERPOINT or other DOCUMENTATION ENGINEERING exercise.
Integration Reviews are the culmination of a continuous hands-on work in-between these events

## Slide 14: Integration Reviews – How they fit into the “bigger picture”