## Slide 1: Work Unit 11.11.5.3 - AIK 11.2 CDR of the CDS-SL Quality
April 19th 2017
ATRIUM - 183666

## Slide 2: CONTENTS
QUALITY ASSURANCE
Documentation naming : CAD and project documents
Documentation storage : CAD and project documents
Documentation transfert to ESS
QUALITY CONTROL
PBS
Components identification
  Configuration management
WBS
  Life cycles
  Traceability
Non conformity management

## Slide 3: Documentation naming
CAD Documents
  3D and drawings identification
IPNO Design Office project number
Component
number
Detail
number
IPNO Design Office project numbers
used for ESS IK collaboration

## Slide 4: Documentation naming
Project Documents
  Used at the beginning of the project, ESS WP4 prototyping based on CAD identification
PQP §V

## Slide 5: Documentation naming
Project Documents
  Changes now being discussed to simplify naming
 taking into account the experience feedback
 based on the Product Breakdown Structure
(ESS-)SPK-CAVxx-PRO(-PR10)-
Domain
ESS-SPK or ESS-WP4 : ESS WP4 Serie Spoke Cryomodule
ESS-CDS or ESS-WP11 : ESS WP 11 CDS-SL ….
Etape
10 : étape 10
15 : étape 15
20 : étape 20
Phase
A : Approvisionnement / Fabrication
P : Préparation / Assemblage
T : Tests / Validation
X : eXport / Livraison
Type document
PRO : Procedure
REQ : Requirement
TRP : Verification, test report
TRA : Traveller
FAT : Factory Acceptance Test
REV : Review report
NCR : Non conformity
CFG : assembly configuration
BOM : engineering bill of material
…
Evénement
R : Réception
C : Chimie ..
Component
CAV : Cavity
CRM or CM: Cryomodule
COU : Power coupler
CTS : Cold Tunning System (SAF) …
Cavity number
Coupler number
00 : generic
Chemical procedure
Title of the element / document
Under discussion
PQP §V

## Slide 6: Documents storage
CAD Documents
  3D and drawings
  SMARTEAM, based on CATIA V5 R collaborative tool, is proposed by the IN2P3
  Used to share and storage the CAD documents

## Slide 7: Documents storage
Project Documents
  Electronic Data Management Systeme : ATRIUM, collaborative tool proposed by the IN2P3  Used to share and storage the documents of the project:
  management
design and manufacturing drawings
project documents of the companies
assembly and test documents
PQP §VI

## Slide 8: Documents transfer to ESS
From ATRIUM to CHESS
PQP §VI
Transfer to ESS
EDMS partners documentation ATRIUM
Transfer to workstation areas
ESS – Partner areas
Documents and datas for use
ESS – Workstation areas
Transfer to partner areas
ESS - DROPBOX CHESS
PBS structure
Transfer will be up-loaded in a semi-automatical way using naming convention (ESS/partners) based on PBS structure
More discussions and tests to be done

## Slide 9: PBS
The Product Breakdown Structure
  => Deconstruction of the product
  To identify components according to the naming convention
  To identify the reference component drawing
  To identify the delivered components
  To classify the documents
PQP §XXIII.2

## Slide 10: PBS - Components naming
Similar to Documents naming
  Improvements in discussion
 to take into account the experience feedback
 based on the Product Breakdown Structure
(ESS-)SPK-CAVxx..
Domain
ESS-SPK or ESS-WP4 : ESS WP4 Series Spoke cryomodule
ESS-CDS or ESS-WP11 : ESS WP 11 CDS-SL ….
Element *
CAV : Cavity
CRM or CM: Cryomodule
COU : Power coupler
CTS : Cold Tunning System (SAF) …
Cavity or coupleur number
00 : reference number
Or serial supplier number
Under discussion
*Element in relation with ESS naming convention

## Slide 11: PBS – Configuration management
To identify all the product configuration information
Will be similar to the one used by G. Olivier for ESS-WP5
PQP §XIII

## Slide 12: Work Breakdown Structure
Elaborated from all components life cycles
  For WP4: defined by all the team: managers and the assembling and testing team
To be release
Example of a life cycle
for cavity prototype
PQP §XII

## Slide 13: Traceability
Life cycles are the basis of the traceability documentation
  Defines all the needed input and output documents
Documents
To be released
PQP §XIII

## Slide 14: Traceability
Life cycles are the base of the traceability documents
  Defines all the needed input and output documents
Example of a procedure
for cavity prototype
Example of a acceptance record
for cavity prototype
Traveller booklet for the acceptance
of a cavity prototype
PQP §XIII

## Slide 15: Non conformance management
Non conformance process
PQP §XIV

## Slide 16: ESS MACHINE
Non conformity
Monitoring table of all the NC
Major NC
Monitoring table of Major NC
Traveller of Major NC

## Slide 17: Thank you for your attention Special thanks to ?
CSP12
28 Novembre 2014