## Slide 1
IBEX – Current Status Kevin Woods, Tessella (ISIS/ESS/PSI ECP, December 2017)
Notes: Purpose of today’s presentation is to bring you up to date with progress on IBEX.
  IBEX is the new Instrument Control Program which will replace SECI & LabVIEW at ISIS

## Slide 2: IBEX
IBEX is the next generation instrument control system at ISIS
  EPICS
  CS-Studio
IBEX is replacing SECI
  .NET / C# GUI
  LabVIEW

## Slide 3: IBEX
Currently 13 production instances of IBEX
Also using “mini-inst” instances of IBEX
  To control specific devices on some instruments

## Slide 4: IBEX: Muon Front-End
MUONFE
IBEX
HIFI
SECI
MUSR
SECI
EMU
SECI
PVs via CALab
Magnet power supplies
Momentum slits
Notes: 3 existing muon instruments continue to use SECI
IBEX controls the magnets & slits used to steer protons to muon target
PVs are available to muon instruments via CALab.

## Slide 5
IBEX: RIKEN Front-End
RB4
RQ7
RQ4
RQ2
RB1
RQ1
RB3
RQ19
RQ20
RQ18
RQ16
RQ17
RQ10
PLC
Interlocks
SY2
RQ5
RQ15
RQ8
RQ6
SY1
RQ9
RQ12
RQ13
RQ14
XFD3
RQ11
RQ3
XF1
XF2
RB3
RIKENFE
IBEX
Notes: 29 power supplies
4 serial RS422 chains to the PSUs (to speed up comms)
IBEX also monitors He level meters
New proposals to extend control logic are in the pipeline

## Slide 6: IBEX: Next Instruments
February 2018: 3 more instruments
  EMMA
  GEM
  SANDALS
May 2018: 2 more instruments
  MAPS
  MARI
  may consider a 3rd, if time allows
Notes: Rolling programme of instrument migrations

## Slide 7: IBEX: Migration
Migration can only be done during shutdown periods
  Use cycles to prepare for migration
  3 instruments is practical limit per shutdown
During shutdown
  Migrate (install, configure, etc.)
  Test
  Train
Support
  when cycle re-starts
Notes: Obviously migration is not possible when an instrument is being used
In cycle, we can prepare for migration by creating drivers & GUIs, migrating configs & scripts
4 shutdowns per year (there are more, but the additional ones are very short)
Need a shutdown of 2-4 weeks
Experience shows that we can migrate up to 3 instruments per shutdown (depending on instrument & device complexity and length of shutdown)
During shutdown we need to
Perform the installation & configuration
Test the newly installed IBEX – i.e. make sure instrument still works as expected
Train the scientists & technicians
In the new cycle we need to provide support
Our ability to provide support to more than 3 newly migrated instruments is a limiting factor

## Slide 8: IBEX : New Developments
EPICS v3.15.5
ESS Beckhoff driver on IMAT
New version of the EPICS Galil driver (ANSTO)
  Being tested
NI equipment
  EPICS drivers for:
    NI GPIB for Instron stress rig (ENGIN-X)
    Delft PXI (LARMOR)
  CALab for LabVIEW
    MUONFE, SANS2D

## Slide 9: IBEX : New Developments
Migrate to Eclipse 4
  Current IBEX GUI is Eclipse 3 / CS-Studio 3
  Eclipse 4 is a pre-requisite for CS-Studio 4
Eclipse 4 also permits:
  Greater flexibility to develop GUI
  e.g. Live detector view using EPICS V4

## Slide 10: IBEX : New Developments
Scripting
  prototype scripting server
    based on NICOS
  proposed some changes to NICOS
    submitted to NICOS code-base
Next steps
  extend the prototype
  release to scientists

## Slide 11: IBEX : New Developments
New web dashboard

## Slide 12: IBEX : New Developments
genie_python
  Python 2 support ends in 2020
  Prepare genie_python to work with both Python 2 and Python 3
  Full migration to Python 3 needs to happen in step with Mantid.

## Slide 13: IBEX : Testing
Invested significant effort to improve testing
  Improved testing for
    OPIs, UIs, configs
    genie_python unit testing
  IOC Test Framework
  LeWIS
Improved quality, improved confidence
Fewer problems during migrations

## Slide 14: IBEX : Deployment
In addition to new migrations …
  previously migrated instruments need to be kept up to date as IBEX develops
    deployment workload is growing
Increased automation
  faster, smoother, more consistent deployment
  better able to both migrate & upgrade instruments during shutdowns
Consider containerisation for future