|  |
| --- |
| ESS / CEA-ESSI Coordination Committee mtg #46th of December 2017 |
|  |
| **Agenda** |
|  |
| **Date**: 6 December 2017 **Time**: 9.00 – 12.00 + lunch  | **Venue**: CEA, La salle 123 – Bât 141**Lunch** : La Rotonde |
| **Participants:** Anne Isabelle Etienvre (CEA)Florence Ardellier-Desages (CEA)Pierre Bosland (CEA)Nathalie Judas (CEA)Roland Garoby (ESS)Mats Lindroos (ESS)Håkan Danared (ESS)John Weisend II (ESS)Peo Gustavsson (ESS)Wojtek Fabianowski (ESS) | **Excused**: Philippe Chomaz (CEA)Patricia Roussel Chomaz (CEA)Henrik Carling (ESS)**Secretary**: TBD |
|  |

09.00 – 09.10 Approval of the minutes of the last committee 21st of June

09.10 – 09.30 Actions – status review (please see actions on next page)

09.30 – 09-45 Status Report ESS

09.45 – 10.10 Status Report ESS Accelerator

10.10 – 10.35 Status Report ESS ICS

10.35 – 11.00 Status report CEA

11.00 – 11.30 CE-marking

11.30 – 11.45 Summary of recent System and Design Reviews relevant to ESSI project

11.45 – 12.00 Discussions

12.00 – 13.30 LUNCH

| Action Nr. | Action  | Who | Due |
| --- | --- | --- | --- |
| 20170621\_CC\_1 | Feedback from ESS about the change of time schedule for the cryomodule production | H. Danared | 10th July 2017 |
| 20170621\_CC\_2 | * Inputs for the management process and costs for reprocessing the cavities “out of work”
 | H. Danared | 30th July 2017 |
| 20170621\_CC\_2 | * Final reports of the two closed AIK#7.1 and 7.2 schedules
 | F. Ardellier | 1rst Sept. 2017 |
| 20170621\_CC\_3 | * Change request for the delay of the RFQ (3.5ms)
 | F. Ardellier | 1rst Sept. 2017 |
| 20170621\_CC\_4 | Proposal for a collaboration agreement or a contract on the Control System of the nBLMs and NPM diagnostics. | H. Carling (W. Fabianowski) | 20th July 2017 |
| 20170621\_CC\_5 | Template of the final report of the IK schedules to be sent to CEA | M. Lindroos/H. Carling | 20th July 2017 |