## Slide 1: Status of the European Spallation Source
Roland Garoby
Technical Director
www.europeanspallationsource.se
December 6, 2017

## Slide 2
Construction progress
Project status
Plans for completion submitted to ESS Council
Summary

## Slide 3: Civil construction status

## Slide 4
Orthophoto October 2017

## Slide 5: Cryo and Sprinkler Buildings
H01
G04
H10
G02

## Slide 6: Accelerator & Klystron Gallery

## Slide 7
Major Achievements
G02 – Gallery Building:

## Slide 8
Major Achievements
Target Buildings

## Slide 9
Major Achievements
Target Buildings

## Slide 10
Major Achievements
Active cells

## Slide 11
Major Achievements
E buildings: Experimental Halls

## Slide 12: Cryogenic systems are installed in G04
Helium compressors
and recovery system
ACCP compressors and oil removal system
Helium Recovery System Compressors

## Slide 13: Cold Boxes are installed in G02
Cold boxes
ACCP cold box
TICP cold box

## Slide 14
RF test stand 2
Installation of RF Test Stand 2 in G02
Support structure for RF Distribution System and Water Piping
Installation of Racks, Cable Trays and Power Distribution

## Slide 15: Temporary Control Room
Temporary Control Room

## Slide 16
Construction progress
Project status
Plans for completion submitted to ESS Council
Summary

## Slide 17: ESS employees (as of 31 Oct. 2017)
426
Employees
50
Nationalities
> 45
Collaborating Institutions

## Slide 18: Project progress (EVM)

## Slide 19
Construction progress
Project status
Plans for completion submitted to ESS Council
Summary

## Slide 20: Comparison of completion scenarios
Approved budget
Scenario 1A
Scenario 1B
Scenario 3
Funding in place
1843M€2013
1843 + 810M€2013
+ 10% additional operations
+ % upgrades
+ % new instr.
Construction
Initial operations
Upgrades and completion of construction
Scenario 1A
Scenario 1B
Scenario 3
Scenario 2
+ upgrades
+ new instr.
Scenario 2

## Slide 21: Annual Review conclusions (similar to SAC’s)
Scenario 1A… “is not only extremely unlikely to deliver “early scientific success”, it is incapable of achieving long-term scientific success without additional funds to develop the ESS.”
Scenario 1B… “has no clear path to achieving the long-term vision articulated by the ESS and these minimal capabilities would undoubtedly disappoint the scientific community.”
Scenario 2B… “provides a clear path to a sustained program of instrument construction and upgrades that the Committee believes is crucial to a successful scientific facility…but a very challenging ramp-up of the accelerator power would likely stress the resources of ESS and its partners, which may in turn impact the reliability that the community expects from a neutron facility.”
Scenario 3B …”supports the early scientific and technical goals of the ESS, and provides sufficient resources to attain reliability goals. Importantly, this scenario also provides a program of continuous improvement that is an Essential attribute of a successful scientific facility.”

## Slide 22: Updated schedule (Oct. 2017)

## Slide 23
Construction progress
Project status
Plans for completion submitted to ESS Council
Summary

## Slide 24: Summary
Construction continues to make excellent progress
  ~ 40% complete
High tech equipment is arriving and installation is beginning
Conditional permit has been granted by SSM for installing equipment capable of producing ionising radiation
All ESS staff will move to the construction site in 2018
On track for:
  Start of initial operations in 2019
  Instrument commissioning in 2021
  User access for science beginning in 2023

## Slide 25
Thank you
for your attention!